PROJECT PLAN DOCUMENT

Project number	23
Project Title	Revolutionary sports data visualization dashboard
Document	Project Plan
Creation date	1st Feb, 2020
Created By	The entire team sat together discussed and made the document
Client	Harshavardhan kommana

# Brief problem statement
The project mainly focuses on visualizing data related to football and badminton, as this helps to convert the visual tracked raw data into a more presentable form which helps coaches to analyze the data and make changes accordingly, as the data is no more raw and has been visualized. This product will help in bridging the gap between data and the coach. At an outcome level, raw data of a match must be presented in a format that gives the user all the functionalities of a pivot table/chart in a visually interactive manner. As we proceed we need to apply similar visualization, but this time it needs to be on a video of some given match.
# Team Members
- Manas Kabre
- Naman Baheti
- Maheshwara Rao
- Yashwanth Balivada
# Team Communication
The communication is mainly on whatsapp and emails. We decide our job to be done and split it accordingly and work on it. We always have this meeting post the client meet which is done through skype or whatsapp.
# Development Environment
Programming language – Python, Html, CSS, Javascript
Modules – Heatmap.js in javascript, Seaborn, Matplotlib, OpenCV, Tkinter in python.

# Milestone Schedule

Milestone	Release	Deliverable?
Create New Dashboard to Display video . / Description: / To have a Video played on browser which can be modified to run slower or fast or be paused on a given frame to have further visualization displayed.	R2	Yes
Add Video functionality buttons. / Description: / Make play , pause, increase speed, Decrease speed buttons along with their functionality. These are to bring about the basic functionalities which must be there in the video.	R2	Yes
Add Graphic visualization to the video / Description: / Graphics such as pass trajectory, Player highlight must be added to the video, so that the passes can be seen clearly and the player about whom we need details is highlighted and is followed by the viewer during the entire process	R2	Yes
Add buttons to select which player to highlight: / Description: / Have buttons for all the players playing so that they can be highlighted just on a click.	R2	Yes
Add a progress Bar. / Description: / Add a progress bar for the video so that with the help of mouse the video can be brought to the required time easily with a mouse click and drag	R2	Yes